AWS CSA-Pro Notes ACloudGuru Section 5 Migrations

Exam Tips:

Migration Strategies:

Understand the different strategies that companies might undertake when deciding if the cloud is right for them.

Re-Host:

- “Lift and Shift”; simply move assets with no change

- Moving your on-prem MySQL database to an EC2 Instance

Re-Platform:

- “Lift and Reshape”; move assets but change the underlying platform

- Migrate on-prem MySQL database to RDS MySQL database

Re-Purchase:

- “Drop and Shop”; abandon existing and purchase new

- Migrate legacy on-prem CRM system to salesforce.com

Re-Architect:

- Redesign application in a cloud-native manner

- Create a server-less version of legacy application

Retire:

- Get rid of application which are not needed

- End-of-life the label printing app because no one uses it anymore

Retain:

- “Do nothing option”; decide to reevaluate at a future date

- Keep existing on-prem servers the same

Understand the typical trade-offs and relative benefits for each strategy.

Cloud Adoption Framework:

Know what a “framework” is and the realistic expectations that should accompany it.

- A framework is some information to help you get your mind around a problem and is open for localization and interpretation

- It should be adopted and transformed based on your companies needs

Understand the high-level components of the Cloud Adoption Framework.

- A framework that takes a holistic approach to cloud adoption

- Business, people, governance, platform, security, and operations are all portions of the framework

Most importantly, know that cloud adoption is only partially a technology effort.

- For example, with the cloud adoption framework it has 6 portions which 3 of our from a non-tech perspective

- Those 3 are Business, People, and Governance

Hybrid Architectures:

Be able to speak to some typical hybrid architectures that leverage both on-prem and cloud assets.

- Typical Hybrid Architectures:

  - AWS Storage Gateway from on-prem to AWS storing objects in S3

  - Having a DR plan in AWS while everything else is on-prem

Know that VMware has some nifty tools for abstracting workloads across on-prem and cloud, such as the Import plug-in.

- This allows transport of VMs to and from AWS

Migrations:

Understand the different services and tools available for migrating servers, storage, and databases.

- Storage Gateway, Snowball = Storage Migration

- Server Migration Service

- Database Migration Service

Tool usage specifics won’t likely be on the exam, except maybe Storage Gateway.

Network Migration and Cutover:

Know various hybrid networking architectures. (networking chapter)

- AWS managed VPN

- Direct Connect

- VPN and Direct Connect

- VPN Cloudhub

- Software VPN

- Transit VPC

Understand that smooth transitions from and to VPN and Direct Connect can be done using BGP routing; abrupt route changes risk downtime.

Migration Strategies:

Re-Host:

- “Lift and Shift”; simply move assets with no change

- Moving your on-prem MySQL database to an EC2 Instance

Re-Platform:

- “Lift and Reshape”; move assets but change the underlying platform

- Migrate on-prem MySQL database to RDS MySQL database

Re-Purchase:

- “Drop and Shop”; abandon existing and purchase new

- Migrate legacy on-prem CRM system to salesforce.com

Re-Architect:

- Redesign application in a cloud-native manner

- Create a server-less version of legacy application

Retire:

- Get rid of application which are not needed

- End-of-life the label printing app because no one uses it anymore

Retain:

- “Do nothing option”; decide to reevaluate at a future date

- Keep existing on-prem servers the same

Cloud Adoption Framework:

TOGAF:

- The Open Group Architectural Framework

- Approach for designing, planning, implementing, and governing enterprise IT architectures

- De facto standard in EA practice

TOGAF Criticisms:

- Enterprise Architecture is not TOGAF

- But TOGAF often fills a vacuum

- Often misunderstood and victim of unreasonable expectations

- Not all practitioners are great practitioners

- TOGAF is not a cookbook

- People take it too literally

- “Architects just gonna architect”

Be a boundary spanner. Build bridges in your org. Don’t assume people know what you are talking about and be clear when presenting ideas to non-tech people.

What is a Framework:

- Is some information to help you get your mind around a problem

- Is open for localization and interpretation

- Is something you should adapt to your orgs culture

- It is not a perfect step-by-step recipe to success

- Is not something to hide behind with big words

Typical Cloud Adoption Phases:

Project:

- In the project phase, you are running projects to get familiar and experience benefits from the cloud

Foundation:

- After experiencing the benefits of cloud, you then build the foundation to scale your cloud adoption

- This includes creating a landing zone (making AWS organizations, secure, multi account environment)

- Assume security and compliance readiness

Migration:

- In this stage, you migrate your existing applications including mission-critical applications or entire data centers to the cloud as you scale your adoption across a growing portion of your IT portfolio

Reinvention:

- Now that your operations are in the cloud, you can focus on reinvention by taking advantage of the flexibility and capabilities of AWS to transform your business

Cloud Adoption Framework:

- There is more to cloud adoption than technology

- To fully unlock the potential benefits of a cloud migration, a holistic approach must be considered

Business:

- Creation of a strong business case for cloud adoption

- Business goals are congruent with cloud objectives

- Ability to measure benefits (ROI/TCO)

People:

- Evaluate org roles and structures, new skills and process needs, and identify gaps

- Incentives and career management aligned with evolving roles

- Training options appropriate for learning styles

Governance:

- Portfolio management geared for determining cloud eligibility and priority

- Program and project management more agile projects

- Align KPIs with newly enabled business capabilities

Platform:

- Resource provisioning can happen with standardization

- Architecture patterns adjusted to leverage cloud-native

- New application development skills and processes enable more agility

Security:

- IAM modes change

- Logging and audit capabilities will evolve

- Shared responsibility model removes some and adds some facets

Operations:

- Service monitoring has potential to be highly automated

- Performance management can scale as needed

- Business continuity and DR takes on new methods in the cloud

Hybrid Architecture:

- Hybrid Architectures make use of cloud resource along with on-prem resources

- Very common fist step as a pilot for cloud migrations

- Infrastructure can augment or simple be extensions of on-prem platforms

- Ideally, integrations are loosely coupled – meaning each end can exist without extensive knowledge of the other side

Migration Tools:

- Storage Migration

- Server Migration Service

- Database Migration Service

- Application Discovery Service

- AWS Migration Hub

Storage Migration:

AWS Storage Gateway

AWS Snowball

Server Migration Service:

- Automates migration of on-prem VMware, VSphere, or Microsoft Hyper-V/SCVMM virtual machines to AWS

- Replicates VMs to AWS, syncing volumes and creating periodic AMIs

- Minimizes cutover downtime by syncing VMs incrementally

- Support Windows and Linux VMs only

- The Server Migration Connector is downloaded as a virtual appliance into your on-prem vSphere or Hyper-V setup

Database Migration Service:

- Data Migration Service along with the Schema Conversion Tool (SCT) helps customers migrate databases to AWS RDS or EC2-based Databases

- The Schema Conversion Tool can copy database schemas for homogenous migrations and convert schemas for heterogeneous migrations

- DMS is used for smaller, simpler conversions and also supports NoSQL

- SCT used for larger, more complex datasets like data warehouses

- DMS has replication function for on-prem to AWS or to Snowball or S3

Application Discovery Service:

- Gathers info about on-prem data centers to help in migration planning

- Often customers don’t know the full inventory or status of all their data center assets, so this tool helps with that inventory

- Collects config, usage and behavior data from your servers to help in estimating TCO of running in AWS

- Can run as agent-les or agent-based

- Linux and Windows only

AWS Migration Hub:

- Project view of all the previously talked about services

Network Migrations and Cutovers:

CIDR Reservations:

- Ensure your IP addresses will not overlap between VPC and on-prem

- VPCs support IPv4 netmasks range from /16 to /28

- /16 = 255.255.0.0 = 65,024

- /28 = 255.255.255.240 = 16

- 5 IPs are reserved in every VPC subnet (example: 10.0.0.0/24)

- 10.0.0.0 = Network Address

- 10.0.0.1 = Reserved by AWS for the VPC router

- 10.0.0.2 = Reserved for AWS DNS

- 10.0.0.3 = Reserved for AWS future use

- 10.0.0.255 = Broadcast

Network Migrations:

- Most orgs start with a VPN connection to AWS

- As usage grows, they might choose Direct Connect but keep the VPN as a backup

- Transition from VPN to Direct Connect can be relatively seamless using BGP

- Once Direct Connect is set-up, configure both VPN and Direct Connect within the same BGP prefix

- From the AWS side, Direct Connect is always preferred

- Make sure the Direct Connect path is the preferred route from your network to AWS and not VPN (do this through BGP weighting or static routes)

Snow Family:

- Evolution of AWS Import/Export process

- Move massive amounts of data to and from AWS

- Data transfer is as fast or as slow as you are willing to pay a common carrier

- Encrypted at REST

AWS Import/Export:

- Ship an external hard drive to AWS

- Someone at AWS plugs it in and copies your data to S3

AWS Snowball:

- Ruggedized NAS in a box AWS ships to you

- You copy over up to 80TB of your data and ship it back to AWS

- They copy it over to S3

AWS Snowball Edge:

- Same as snowball, but with onboard Lambda and Clustering

- Local processing power

- Capture and process data in a very remote location

- On an Airplane, In a dessert

AWS Snowmobile:

- Shipping container full of storage (up to 100PB) and a truck to transport it

Extra:

What is the difference between Storage Gateway Stored Volume and Storage Gateway Cached Volume?

- Cached has only frequently accessed data on-prem and everything in AWS

- Stored is having all data on both AWS and on-prem and the data gets asynchronously backed to AWS from on-prem

What Database types does the Schema Conversion Tool and the Database Migration Service support? What type of Relational Databases and Non-Relational Databases does each support?

- Database Migration Service is used for smaller, simpler conversions and also supports NoSQL

- The Schema Conversion Tool can be used to convert different DB types and is used for bigger data conversions